Transition 3

# 1. Key milestones

|  |  |
| --- | --- |
| **Milestone** | **Date** |
| Iteration start | 9/10/2018 |
| Iteration stop | 17/10/2018 |

# 2. High-level objectives

1. Update all documentation to reflect final project.
2. Successfully submit the PRM milestone.

# Evaluation criteria

1. Documentation is completed
2. PRM is successfully submitted

# 4. Work Item assignments

The following Work Items will be addressed in this iteration:

|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **Work Item ID** | **Name or key words of description** | **Outcome** | **State** | **Assigned to (name)** | **Estimated Hours** | **Hours worked** | **Estimate of hours remaining** |
| 5.3 | Demonstration Video | Create a demonstration video for Jim by the 10th. Will need to submit a similar, more polished video for final submission. | [Complete](https://youtu.be/zbOEP-uyfJs) | Lenny | 5 | 14 | 0 |
| 5.4 | Beta tester sign-off | Have the beta-testers re-do the tests to ensure issues are resolved. | [Complete](https://bitbucket.org/itc303teampharmacon/pharmacy_app/src/master/documents/Beta%20Test%20documents/Sign%20Offs/) | Ryan Lenny Beau Jette | 10 | 5 | 0 |
| 5.6 | Update documentation for PRM submission | Go through documents and ensure they reflect the final project. | Complete  - [SWFR](https://bitbucket.org/itc303teampharmacon/pharmacy_app/src/PMAS/documents/PRM%20updated%20documents/System-wide%20Function%20Requirements%20-%20updated.docx)  - [System Architecture](https://bitbucket.org/itc303teampharmacon/pharmacy_app/src/PMAS/documents/PRM%20updated%20documents/System%20Architecture%20Documentation.docx)  - [EER Diagram](https://bitbucket.org/itc303teampharmacon/pharmacy_app/src/PMAS/documents/PRM%20updated%20documents/Final%20PET%20EER%20Diagram.pdf) | Jette | 5 | 4 | 0 |
| 6.1 | Transition Phase Status Assessment | Transition Phase Status Assessment is written and committed to version control. | [Complete](https://bitbucket.org/itc303teampharmacon/pharmacy_app/src/66a0075abb13810420a78c16015060ed649471b8/documents/PRM%20updated%20documents/Transition%20Phase%20Status%20Assessment.docx) | Ryan  Jette | 3 | 3 | 0 |

# 5. Issues

|  |  |  |
| --- | --- | --- |
| **Issue** | **Status** | **Notes** |
| Needed extra time to complete video due to exam pressures. | Finalised | Extension requested and received |

# 6. Assessment

[[Use this section for capturing and communicating results and actions from assessments, which are typically done at the end of each iteration. . . If you don’t do this, the team may not be able to improve the way they develop software.]

|  |  |
| --- | --- |
| Assessment target | Successful submission of PRM and PMAS |
| Assessment date | 17 October 2018 |
| Participants | Ryan, Beau, Lenny, & Jette |
| Project status | **Green** |

## Assessment against objectives

All objectives for this iteration have been completed with bugs found during Iteration 1 fixed and final Beta Testing completed.

## Work Items: Planned compared to actually completed

All work items have been completed.

## Assessment against Evaluation Criteria Test results

## Other concerns and deviations