Team Minutes

### Date: 24/05/2018

Date: 10/03/2018

Chair: Leonard

Secretariat: Beau

Attendees: Leonard Meerwood, Ryan Smith, Jette McKellar, Beau Johnson

Absent: NA

Meeting Minutes

|  |  |
| --- | --- |
| Agenda Items | Minutes |
| 1. Update from Leonard about server changes | * Leonard advised on his changes to the setup backend and how the changes relate to the database and frontend. |
| 1. MySQL Data Discussion | * Discussion around a better setup of the database. The prescription table has been removed and the diagnosis table has been inserted between patient and physician to remove the many-to-many relationship existing between these two tables. * Static data for tables such as patient type, severity, etc. to be added into the database script to negate the need to run multiple scripts when uploading the database to the server |
| 1. Next work steps | * Discussion around just completing required work to finalise assessment items for PMAS & LCAM |
|  |  |

Actions

|  |  |  |
| --- | --- | --- |
| Action Items | Assigned To | Complete By |
| Update database | Jette McKellar | 25/05/2018 |
| Update Error.vue | Jette McKellar | 27/05/2018 |
| Documentation update | Ryan Smith (with help from Leonard Meerwood) | 27/05/2018 |
| Web / Server | Beau Johnson (with help from Leonard Meerwood) | 27/05/2018 |
| Wiki update | Jette McKellar | 30/05/2018 |